## Slide 1
SquadOps Governance Model
Synchronizing 140+ Resources for Project Ascend
Demand
Intake
Squads
Flex
Capacity
Governance
Execution
The integrated model creates a closed-loop system from forecasting to execution metrics.

## Slide 2
Pillar 1: Demand Forecasting
Early visibility prevents resource bottlenecks before they occur.
OBJECTIVE
Predict resource requirements 3-6 months out based on pipeline probability.
PRIMARY METRIC (SLA)
Forecast Accuracy % (+/- 10%)
OWNER
Portfolio Lead
This pillar directly impacts the 'Forecast Accuracy % (+/- 10%)' metric in the dashboard.

## Slide 3
Pillar 2: Work Intake
Standardized gatekeeping ensures only high-ROI work enters the system.
OBJECTIVE
Filter requests based on strategic alignment and technical feasibility.
PRIMARY METRIC (SLA)
Intake-to-Approval Lead Time (48 hrs)
OWNER
Demand Manager
This pillar directly impacts the 'Intake-to-Approval Lead Time (48 hrs)' metric in the dashboard.

## Slide 4
Pillar 3: Squad Formation
Dynamic assembly optimizes skill-to-task matching.
OBJECTIVE
Create 'Right-Sized' teams with the correct mix of domain expertise.
PRIMARY METRIC (SLA)
Speed of Mobilization (<5 Days)
OWNER
Squad Lead
This pillar directly impacts the 'Speed of Mobilization (<5 Days)' metric in the dashboard.

## Slide 5
Pillar 4: Flex Hour Mgmt
Elastic scaling manages demand surges without fixed cost increases.
OBJECTIVE
Activate buffer resources only when sprint velocity requires it.
PRIMARY METRIC (SLA)
Flex vs. Core Ratio
OWNER
Operations Lead
This pillar directly impacts the 'Flex vs. Core Ratio' metric in the dashboard.

## Slide 6
Pillar 5: Capacity & Utilization
Real-time utilization tracking identifies hidden efficiency gaps.
OBJECTIVE
Monitor workforce 'pulse' to ensure 85% billable productivity.
PRIMARY METRIC (SLA)
Utilization % (Target: 85%)
OWNER
Resource Manager
This pillar directly impacts the 'Utilization % (Target: 85%)' metric in the dashboard.

## Slide 7
Pillar 6: Project Governance
Centralized standards minimize variance in delivery quality.
OBJECTIVE
Maintain project health through rigorous scope and budget tracking.
PRIMARY METRIC (SLA)
Schedule Performance Index (SPI)
OWNER
PMO Lead
This pillar directly impacts the 'Schedule Performance Index (SPI)' metric in the dashboard.

## Slide 8
Pillar 7: Project Execution
Execution excellence is driven by automated quality gates.
OBJECTIVE
Deliver final product according to strict 'Definition of Done'.
PRIMARY METRIC (SLA)
Defect Density & UAT Sign-off
OWNER
Technical Lead
This pillar directly impacts the 'Defect Density & UAT Sign-off' metric in the dashboard.

## Slide 9
End-to-End SLA Monitoring
Automated metric collection creates a closed-loop governance system
Governance Phase | Metric / SLA | Target | Frequency
Demand | Forecast Accuracy | +/- 10% | Monthly
Intake | Time-to-Approve | < 48 Hours | Daily
Squads | Time-to-Fill | < 5 Days | Weekly
Flex | Flex Activation Speed | < 72 Hours | On-Demand
Capacity | Utilization % | 85% | Weekly
Governance | SPI / CPI | 0.9 - 1.1 | Weekly
Execution | Defect Density | 0 Critical | Per Sprint